Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 25 September, 2026 |
| --- | --- |
| Team ID | SWTID-2026-1591 |
| Project Name | AI BlogNest API |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my name, email and password | 2 | High | Ramani S |
| Sprint-1 | Login | USN-2 | As a user, I can login with my email and password and receive and JWT token. | 2 | High | Ramani S |
| Sprint-1 | Authentication Middleware | USN-3 | As a developer, I want to protect routes so only logged-in users can access them | 3 | High | Ramani S |
| Sprint-2 | Blog CRUD | USN-4 | As an author, I can create a new blog post with title, content and category. | 3 | High | Sakthi Jayathra S |
| Sprint-2 | Blog CRUD | USN-5 | As a user, I can view a list of all blog posts. | 2 | High | Sakthi Jayathra S |
| Sprint-2 | Blog CRUD | USN-6 | As an author, I can update or delete my own blog post. | 3 | Medium | Sakthi Jayathra S |
| Sprint-3 | AI Generation | USN-7 | As an author, I can generate a full blog post from a topic using Google Gemini AI. | 5 | High | Kavitha M |
| Sprint-3 | AI Summarization | USN-8 | As a user, I can summarize a long blog post into a short abstract using AI. | 5 | High | Kavitha M |
| Sprint-4 | Database Models | USN-9 | As a developer, I want to create Mongoose schemas for user and Blog collections | 3 | High | Vedhavalli S |
| Sprint-4 | Documentation | USN-10 | As a team, we need to document the API endpoints and provide a README. | 2 | Medium | Vedhavalli S |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 7 | 2 Days | 23 September, 2026 | 24 Sep, 2026 | 7 | 24 Sep 2026 |
| Sprint-2 | 8 | 2 Days | 24 Sep 2026 | 25 Sep, 2026 | 8 | 25 Sep 2026 |
| Sprint-3 | 10 | 2 Days | 25 Sep 2026 | 26 Sep, 2026 | 10 | 26 Sep 2026 |
| Sprint-4 | 5 | 1 Day | 26 Sep, 2026 | 27 Sep, 2026 | 2 | 27 Sep 2026 |

Total Story Points: 30

Total Duration: 7 Days

Average Velocity: 30 points/7 days=4.3 points per day

Velocity Explanation

The team's velocity is calculated as the total story points completed divided by the total sprint duration.

Formula:

AV = Total Story Points / Total Duration

AV = 30 / 7 ≈ 4.3 story points per day

This means the team completed an average of 4.3 story points each day during the project.

---

Burndown Chart Description

A burndown chart shows the amount of work remaining versus time. In our project:

· Day 1 (23 Sep): 30 story points remaining (start)

· Day 2 (24 Sep): 23 story points remaining (7 completed)

· Day 3 (25 Sep): 15 story points remaining (8 completed)

· Day 4 (26 Sep): 5 story points remaining (10 completed)

· Day 5 (27 Sep): 0 story points remaining (5 completed)

The chart shows a steady downward trend, indicating the team completed all work on schedule.